Project Plan — Research Pipeline

Last updated: 2026-07-30 | Status: 🔲 Not Started · 🟡 In Progress · ✅ Done · ⛔ Blocked

## 1. Project Summary

Research Pipeline: An end-to-end system for collecting, organizing, and analyzing research findings. Users (researchers, analysts) specify a topic; the pipeline queries Perplexity for real-time web research, cross-references their Project 10 knowledge base, deduplicates and ranks findings, and outputs a clean structured report suitable for articles, decisions, or trend tracking. Fully repeatable—run it again next week on a different topic.

Tech Stack: Python 3.11+ | Typer CLI | Anthropic MCP SDK | pandas | python-docx | pytest | Poetry

## 2. Working Agreement

One deliverable at a time: implemented, tested, and verified before moving next.

After each deliverable: update Status and add to Changelog.

Enhancement ideas logged to ENHANCEMENTS.docx immediately.

Epic A (foundation) on strongest model; Epic B+ on lighter model once A is done.

## 3. Deliverables

### Epic A — Project Foundation

| ID | Deliverable | Status |
| --- | --- | --- |
| A1 | Define project scope & confirm requirements | ✅ |
| A2 | Choose tech stack & get approval | ✅ |
| A3 | Rewrite Epics B-Final into real deliverables | ✅ |
| A4 | Project scaffolding (Python, Poetry, git, src/ structure) | ✅ |
| A5 | Set up Perplexity MCP & Project 10 MCP connections | ✅ |
| A6 | Documentation skeletons (TECHNICAL_SPEC, VISUAL_STYLE_GUIDE, USER_GUIDE, ENHANCEMENTS) | ✅ |
| A7 | Baseline test runner & linter setup (pytest, black, flake8) | ✅ |
| A8 | README.md & CHANGELOG.md | ✅ |

### Epic B — Data Collection

| ID | Deliverable | Status |
| --- | --- | --- |
| B1 | Perplexity MCP integration (query & fetch web research) | ✅ |
| B2 | Project 10 knowledge system integration (fetch contextual knowledge) | ✅ |
| B3 | Unified data model for collected research (Research, Source, Finding types) | ✅ |
| B4 | Tests for data collection (happy path + error handling) | ✅ |

### Epic C — Data Processing

| ID | Deliverable | Status |
| --- | --- | --- |
| C1 | Data organization (deduplicate, normalize findings) | ✅ |
| C2 | Ranking/prioritization (by relevance, recency, credibility) | ✅ |
| C3 | Formatting & structured output (JSON intermediate format) | ✅ |
| C4 | Tests for processing pipeline | ✅ |

### Epic D — Report Generation

| ID | Deliverable | Status |
| --- | --- | --- |
| D1 | Report template design (sections: overview, key findings, ranked results, sources) | ✅ |
| D2 | Markdown report output | ✅ |
| D3 | Word document report output (python-docx) | ✅ |
| D4 | Tests for report generation | ✅ |

### Epic E — CLI & Integration

| ID | Deliverable | Status |
| --- | --- | --- |
| E1 | Typer CLI scaffolding & argument parsing | 🔲 |
| E2 | Main command: pipeline.py run --topic "X" --output report.docx | 🔲 |
| E3 | Config management (API keys, output paths, preferences) | 🔲 |
| E4 | Tests for CLI | 🔲 |

### Epic F — QA & Hardening

| ID | Deliverable | Status |
| --- | --- | --- |
| F1 | End-to-end testing (full pipeline from topic to report) | 🔲 |
| F2 | Error handling & edge cases (empty results, API failures, timeouts) | 🔲 |
| F3 | Performance optimization & logging | 🔲 |
| F4 | User documentation (USER_GUIDE.docx) | 🔲 |

## 4. Open Questions / Assumptions

☐ How should "Project 10 knowledge system" be accessed? (API endpoint, file format, MCP interface?)

☐ Preferred report format primary output? (Word .docx is assumed, Markdown as fallback)

☐ Should reports include citations/source attribution?

☐ Ranking algorithm: what factors matter most? (Recency, credibility, relevance score from Perplexity?)

## 5. Changelog

2026-07-30: Epic D Report Generation complete. Markdown and Word (.docx) report generators, multi-format orchestrator. 16 new tests, 48 total passing.

2026-07-30: Epic C Data Processing complete. Deduplication, ranking/filtering, formatting, and JSON serialization implemented. 17 new tests, 32 total passing.

2026-07-30: Epic B Data Collection complete. Perplexity & Project 10 MCP collectors implemented with async support, orchestrator for parallel collection, 13 tests passing.

2026-07-30: Epic A Foundation complete. Project scaffolding, dependencies, CLI, tests, and documentation skeletons ready.